Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 Jan 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS64924 |
| Project Name | Smart sorting |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Image Upload | USN-1 | As a user, I can upload an image of a fruit/vegetable. | 3 | High | 1 |
| Sprint-1 | Prediction | USN-2 | As a user, I can get a classification result (fresh or rotten). | 5 | High | 3 |
| Sprint-2 | Confidence Score | USN-3 | As a user, I can see the model’s confidence level in prediction. | 3 | Medium | 2 |
| Sprint-2 | Error Handling | USN-4 | As a user, I get an error message if the uploaded file is invalid. | 2 | Medium | 4 |
| Sprint-3 | UI Improvement | USN-5 | As a user, I see a responsive, user-friendly interface. | 4 | Medium | 5 |
| Sprint-3 | Result Logging | USN-6 | As a user, I can view previous predictions (locally for now). | 5 | Low | 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | 20 Jan 2026 | 24 Jan 2026 | 8 | 24 Jan 2026 |
| Sprint-2 | 5 | 5 Days | 25 Jan 2026 | 30 Jan 2026 | 5 | 30 Jan 2026 |
| Sprint-3 | 7 | 4 Days | 31 Jan 2026 | 7 Feb 2026 | 7 | 7 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

The team's average velocity across sprints is:

(8 + 5 + 7) / 3 = 6.67 story points per sprint